# Flight Booking Meta‑Search Platform — PRD (Scope‑Frozen)

Document Type: PRD‑Only (Convergent / Scope‑Frozen)

Model: Flight meta‑search + partner redirect (no direct booking/payments)

Prepared for internal review and implementation alignment.

# Table of Contents

# 1. Document Control

Product Name: Flight Booking Meta‑Search Platform (Web)

PRD Version: 1.1 (Scope‑Frozen + AI Addendum Integrated)

Author: Product / Architecture / Program Office

Date: 2026‑02‑26

Stakeholders

Product: Head of Product, Growth Lead

Engineering: Frontend Lead, Backend Lead, Data/ML Lead (Phase 2+), QA Lead

Platform/DevOps: DevOps Lead, SRE/Observability

Security & Compliance: Security Lead, Legal/Privacy Counsel

Commercial: Partnerships Lead (GDS/OTA/Airline), Finance

Approval Status: Draft for signature

Scope Version Reference

Baseline Scope: SOW v1.0 (Feb 2026)

MVP/Phase 2 partition: finalized prioritized buckets (Must‑Build MVP vs Phase 2)

Architecture alignment baseline: SOW recommended stack + system architecture

Change Log

v1.0 (2026‑02‑25): Initial scope‑freeze PRD aligned to SOW v1.0 + prioritized MVP/Phase 2 buckets.

v1.1 (2026‑02‑26): Integrated AI Workstream capabilities from AI Feature Documentation v1.0 under Phase 2+ with strict guardrails.

——————————————————————————————

# 2. Product Overview

## 2.1 Product Summary

A web‑based flight meta‑search platform that queries multiple flight supply sources (GDS/OTAs/airlines), normalizes results, displays comparisons, and redirects users to partners for booking with price verification and affiliate attribution.

## 2.2 Problem Statement

Users face fragmented flight pricing across airlines/OTAs. The platform reduces search cost by consolidating and comparing offers and sending users to book with a selected provider.

## 2.3 Target Market

Primary: Consumer travelers searching flights on web (mobile‑first responsive).

Secondary: Repeat travelers who use saved trips + alerts to convert later.

## 2.4 Business Model

Affiliate partnerships (tracked redirects + commission management) and advertising as defined in objectives.

## 2.5 In‑Scope Features (Frozen)

Core platform features, admin panel, SEO/marketing pages, and technical integrations as explicitly listed in SOW v1.0 and finalized prioritization.

## 2.6 Out‑of‑Scope Features (Frozen)

Direct booking/payment processing (meta‑search redirect model)

Native mobile apps (iOS/Android)

Multilingual beyond English

Hotels, car rentals, other travel products

GDS/OTA partnership fees + API subscription costs

## 2.7 Release Scope Definition (MVP vs Phase 2)

### MVP Scope (Scope‑Frozen)

MVP is the minimum commercially operable meta‑search that supports:

Core search + results + redirect booking flow + price verification + partner attribution

User management + alerts foundation

Admin panel foundation for partner/content/user management + reporting

SEO route/city pages + sitemap + schema + meta tags

Analytics integration

Prioritized MVP must‑build (implementation priority inside MVP)

Supplier integration + caching + polling (aggregation core)

Price confirmation/mismatch handling (price verification)

Attribution + conversion tracking

SEO route pages v1

### Phase 2 Scope (Scope‑Frozen)

Phase 2 is revenue/CTR acceleration that does not change the redirect model:

Best‑value ranking + explainability

Sponsored placements marketplace

Partner quality scoring + suppression rules

Fare calendar / whole‑month view

Explore/Anywhere discovery

Price alerts v2 (watchlist/digest improvements)

Phase 2+ AI Workstream (Scope‑Frozen, additive; behind feature flags)

Natural language search (NL→Query) with schema‑validated parsing + transparent editable parameters

Personalized “Best Value” ranking (ML/LTR) with explainability tags and hard policy constraints

Offer explanations (“Why this”, inclusions: baggage/refundability) grounded in supplier + fare data

Price prediction guidance (“Buy / Wait / Uncertain” with confidence) + “price stability” label

Supplier call optimization (fan‑out planner) to reduce cost/search while maintaining coverage

Fraud / IVT detection to protect ad budgets and partner trust; exclude invalid clicks from billing where applicable

Support Copilot (session‑aware) for Ops/Admin; Partner Onboarding Copilot for integration acceleration

AI‑assisted SEO at scale (template-first, data‑grounded) + Analytics Copilot in Admin

——————————————————————————————

# 3. Success Metrics (KPIs)

All KPIs below are targets used for sprint planning, QA exit criteria, and investor diligence.

## 3.1 Acquisition

Monthly sessions (web): MVP ≥ 600,000; Phase 2 ≥ 1,800,000

Monthly searches: MVP ≥ 1,000,000; Phase 2 ≥ 3,000,000

SEO ranking target

MVP: Top‑20 Google rank for 50 priority “Origin→Destination flights” keywords

Phase 2: Top‑10 Google rank for 150 priority route keywords

## 3.2 Conversion

Search → click (CTR): MVP ≥ 12.0%; Phase 2 ≥ 15.0%

Redirect conversion % (click → booking) (via partner postback/pixel): MVP ≥ 3.0%; Phase 2 ≥ 3.5%

Price mismatch rate (selected offer differs at partner landing): MVP ≤ 2.5%; Phase 2 ≤ 1.5%

## 3.3 Revenue

Revenue per 1,000 searches (RPS): MVP ≥ $25.00; Phase 2 ≥ $40.00

Monthly revenue target: MVP ≥ $25,000; Phase 2 ≥ $120,000

## 3.4 System Performance / Reliability

Page load: ≤ 3.0s (p75 LCP on mid‑tier mobile)

API response: ≤ 500ms (p95 for non‑search endpoints)

Search time‑to‑first‑results: ≤ 800ms p95 (first partial chunk)

Search time‑to‑stable‑results: ≤ 2.5s p95 (hard cutoff aligned to orchestrator deadline model)

Uptime: ≥ 99.9% monthly

——————————————————————————————

## 3.5 AI/ML Effectiveness & Safety (Phase 2+)

NL→Query parse success rate (structured params produced + validated): ≥ 95% of NL inputs; fallback to classic form otherwise

NL parse correction rate (user edits parsed params): tracked; target ≤ 20% after tuning

Ranking quality (offline): NDCG@10 tracked weekly; non-regression gate on major releases

Best-value CTR lift (online A/B): ≥ +3% relative to control for eligible cohorts with stop-loss if mismatch rate rises > +0.5% absolute

Price prediction directional accuracy: tracked; must display confidence; no “guarantees” allowed

Supplier calls per search: reduce vs baseline while maintaining result coverage (coverage drop ≤ 1%)

Invalid traffic rate: decreasing trend; partner dispute rate ≤ baseline

AI safety/fallback rate: 100% of AI outputs must be schema-validated; on failure system uses deterministic fallback

# 4. User Personas (Execution‑Oriented)

## P1 — Anonymous Searcher

Primary goals: Find cheapest/fastest options quickly; compare providers; click out to book.

Core interactions: Search → filter/sort → provider list → redirect.

Key features used: Search engine, results filters, fare breakdown, redirect flow.

Conversion drivers: Fast results, total‑price transparency, trust (price verification).

Edge case behaviors: Supplier timeouts; no results; invalid dates; airport ambiguity.

## P2 — Logged‑In Planner

Primary goals: Save routes/trips; revisit searches; reduce repeated entry.

Core interactions: Login → search → save trip → revisit → click out.

Key features used: User profiles, search history, saved trips, trip dashboard.

Conversion drivers: Saved content reduces friction; alerts trigger return.

## P3 — Price Alert User

Primary goals: Track route/date; receive price‑drop notifications; convert at the right time.

Core interactions: Create alert → receive email/push → return → click out.

Key features used: Alerts, notifications, route tracking.

Edge case behaviors: Notification fatigue; stale prices; duplicates; opted‑out messaging.

## P4 — Admin / Ops User

Primary goals: Configure partners, commissions, API configs; monitor KPIs; manage content/users; export reports.

Core interactions: Admin login → dashboard → partner mgmt → content updates → report exports.

Key features used: Admin dashboard, partner mgmt, reports, settings/templates.

Edge case behaviors: Misconfigured credentials, commission disputes, suspicious click patterns.

——————————————————————————————

# 5. User Journeys (Deterministic Flow)

## 5.1 Anonymous User Flow (Search → Redirect)

User loads home page.

System: Serve from CDN; log page_view (anon session id).

User enters route/dates/pax/cabin; submits.

System: Validate inputs; create SearchSession; return searchSessionId.

UI displays skeleton; polls session.

System: Orchestrator fans out to suppliers; streams partial results; caches.

User applies filters/sort.

System: Apply client‑side filters when possible; server‑side if required; log filter_applied.

User selects flight; opens provider list.

System: Log result_select with itinerary_id and rank_position.

User clicks provider.

System: Run price verification; generate click_id; persist RedirectEvent; redirect with tracking params.

Failure handling

Price verify fails → show “price changed” state; offer refresh; log price_mismatch.

Redirect tracking logic: click_id generated server‑side; included in deeplink parameters; partner conversion postback reconciles to CommissionEvent (supports pixel/report/S2S).

## 5.2 Logged‑In User Flow (Save + Return)

Same as anonymous plus:

Save route/trip

Store search in SearchQuery and favorite in SavedTrip

On return: show “recent searches” and saved trips; allow one‑click rerun search

## 5.3 Price Alert User Flow

User toggles “Track price” on a search.

System creates PriceAlert with baseline price and rules.

Background job evaluates alert on schedule; sends notification on threshold condition.

User clicks notification deep link back to route page / search session.

System logs notification events and resulting clickouts.

## 5.4 Admin User Flow

Admin logs in (RBAC).

Views KPI dashboard (searches, CTR, revenue, conversions).

Adds/edits partner (API config + commission).

Publishes SEO page content and triggers sitemap refresh.

Exports partner performance report; audits suspicious click IDs.

——————————————————————————————

# 6. Functional Requirements (Atomic & Testable)

Scope rule: Each FR below is MVP unless explicitly tagged “Phase 2”.

## FR‑01 — Flight Search Engine (MVP)

Description: Search form and session creation supporting one‑way, round‑trip, multi‑city; passenger selection; cabin; airport autocomplete; flexible date grid; currency localization.

User Story: As a traveler, I want to search flights by route/dates/pax/cabin so that I can compare available options.

Preconditions

Supplier integrations configured and enabled.

Airport database loaded (IATA + city + nearby airports).

Functional Behavior

Search types: one‑way, round‑trip, multi‑city

Pax: adult/child/infant; cabin: economy/business/first

Autocomplete returns airports/cities + “nearby airports” suggestions

Flexible dates: ±3 days grid (UI + query representation)

Create search session; progressive retrieval via polling

Edge Cases

Invalid pax counts (e.g., infants > adults)

Multi‑city legs missing airport/date

Same origin/destination; return before departure

Autocomplete ambiguity (city with multiple airports)

Validation Rules

Dates must be ISO; depart_date <= return_date when round‑trip

Pax totals: adults>=1, infants<=adults, total_pax<=9

Airports must be valid IATA or internal airport id

API Contract Implications

POST /api/search/sessions

body: { legs[], tripType, pax, cabin, currency, locale }

response: { searchSessionId, expiresAt }

GET /api/search/sessions/{id}/poll?cursor=...

response: { status, results[], nextCursor, stats }

Data Model Implications

SearchQuery, SearchSession, SearchLeg, SearchSessionState

Security Considerations

Rate limit session creation; bot detection at edge

No PII required for anonymous search

Logging & Monitoring Requirements

Log: search_create, search_poll, search_complete, latency, suppliers attempted

Metric: p95 time‑to‑first‑results; p95 completion time

Acceptance Criteria

Supports all search modes and validations listed above

First partial results returned ≤ 800ms p95; stable results ≤ 2.5s p95

Flexible date grid queries return results for each day where supply exists

——————————————————————————————

## FR‑02 — Fare Aggregation (Supplier Fan‑out, Normalization, Dedup, Cache) (MVP)

Description: Query multiple suppliers (GDS/OTAs/airlines), normalize offers, deduplicate itineraries, enforce timeouts and caching.

User Story: As a traveler, I want one results list even though data comes from multiple providers.

Preconditions

At least 1–2 providers integrated for MVP baseline

Functional Behavior

Orchestrator executes supplier plan; parallel calls; progressive completion

Cache keys include route + dates + pax + cabin + currency

Normalize into canonical schema: itineraries → segments → fares → provider options

Dedup rule: same itinerary cluster; preserve multiple providers/prices

Edge Cases

Partial supplier failures; timeouts

Duplicate itineraries with slightly different times/flight numbers

Currency mismatch from supplier

Validation Rules

Any offer displayed must include: total price, currency, itinerary segments, provider deeplink

Reject offers missing mandatory fields or failing schema validation

API Contract Implications

Internal: SupplierAdapter.search() contract normalized to platform schema

External: search poll returns combined list with providerOptions[]

Data Model Implications

FlightOption, FareDetail, Partner, PartnerOfferRaw (optional, for debugging)

Security Considerations

Secrets storage for partner credentials in vault/secret manager

Strict outbound allowlist; per‑supplier rate limiting

Logging & Monitoring Requirements

Supplier‑level: latency, timeout %, error taxonomy, circuit breaker state

Cache: hit ratio; average results per query; cost‑per‑search proxy

Acceptance Criteria

Results show at least one provider option per itinerary when supply exists

Supplier timeouts do not break search; degraded mode returns partial results with disclosure

Cache hit ratio ≥ 25% at steady state (post warm‑up)

——————————————————————————————

## FR‑03 — Search Results & Filters (MVP) + Phase 2 Ranking Enhancements

Description: Results list with filters, sorting, fare breakdown, baggage info, “best value” sort mode, and transparent display.

User Story: As a traveler, I want to filter/sort flights and understand total cost so that I choose confidently.

Preconditions

Normalized offers include baggage + price breakdown fields when available

Functional Behavior (MVP)

Filters: price, stops, airline, depart time, duration, layover airports

Sorting: price, duration, depart, arrive, best value

Fare breakdown: base + tax + fees

Baggage info: cabin/checked baggage per fare

Provider comparison: show multiple providers per itinerary

Phase 2 Additions

Best‑value ranking explainability (“why this is recommended”)

Partner quality scoring used in ranking & suppression

Edge Cases

Filter yields zero results → deterministic empty state + “clear filters”

Missing baggage details → show “Not provided by supplier”

Validation Rules

Sorting must be stable and deterministic

All prices displayed must include currency symbol and total price

API Contract Implications

GET /api/search/sessions/{id}/poll returns:

results[] with filterable attributes

facets (min/max price, airlines list, stops distribution)

Data Model Implications

Persist impression events for ranking evaluation (Phase 2 needs training data)

Security Considerations

Prevent parameter tampering on facet endpoints; server verifies query session

Logging & Monitoring Requirements

Log: impression, filter_applied, sort_changed, result_select

KPI: CTR by rank position; filter usage; bounce rate

Acceptance Criteria

All filters and sorting modes function correctly with a 10,000 results QA fixture

Fare breakdown and baggage info displayed when present; never display incomplete numeric totals

——————————————————————————————

## FR‑04 — Booking Redirect Flow (MVP)

Description: Deep‑link redirect to partner for booking, with price verification and booking confirmation notification (only when measurable via partner events).

User Story: As a traveler, I want to click a provider and book on their site with correct tracking so that the platform can attribute the booking.

Preconditions

Partner deeplink templates configured

Partner attribution contract & required parameters defined

Functional Behavior

On provider click:

Verify price immediately prior to redirect

Generate click_id

Persist RedirectEvent

Redirect (HTTP 302) to partner deeplink with tracking params

Booking confirmation email:

Trigger only if conversion event is received (postback/pixel) mapped to click_id

Edge Cases

Price verification fails → show updated price and allow proceed

Partner deeplink unavailable → fail with provider unavailable message

Conversion event missing → no booking confirmation sent

Validation Rules

Redirect must preserve tracking parameters end‑to‑end

Price verification must run against the selected provider

API Contract Implications

POST /api/redirect

body: { searchSessionId, itineraryId, partnerId }

response: { redirectUrl } or server‑side 302

Data Model Implications

RedirectEvent, Partner, CommissionEvent

Security Considerations

Open redirect protection: allowlist partner domains; sign redirect payload

No PII embedded in tracking parameters

Logging & Monitoring Requirements

Log: redirect initiated, redirect success, verify outcome, mismatch

Metric: click success rate; price mismatch rate; postback match rate

Acceptance Criteria

100% of redirects generate a persisted RedirectEvent

0 open‑redirect vulnerabilities (validated by security test)

Price verification executes within 300ms p95

——————————————————————————————

## FR‑05 — Affiliate Tracking & Attribution (MVP) + Phase 2 Enhancements

Description: Click ID generation, UTM preservation, commission management, and reconciliation of partner‑reported conversions.

User Story: As the business, I want accurate attribution so revenue and partner performance can be measured and billed.

Preconditions

Partner supports at least one: pixel, report upload, or server‑to‑server postback

Functional Behavior

Generate click_id per provider click

Store mapping: click → search/session → itinerary → partner

Ingest conversions via:

POST /api/attribution/postback (S2S) (preferred)

pixel endpoint (fallback)

CSV report import (admin tool)

Reconciliation:

Match conversions to click_id; compute variance vs partner report

Phase 2 Additions

Fraud/IVT scoring incorporated into attribution decisions

Partner tiering based on mismatch, conversion, and complaint signals

Edge Cases

Duplicate postbacks → idempotent upsert

Late conversions (up to 30 days) → still match if click_id exists

Validation Rules

Postback endpoint requires HMAC signature per partner

Idempotency key on conversion_id

API Contract Implications

POST /api/attribution/postback

GET /api/admin/partners/{id}/performance

Data Model Implications

CommissionEvent, AttributionSource, PartnerPayoutRule

Security Considerations

Strict auth for postback; WAF rules

Never store partner payload containing PII unless required; default reject

Logging & Monitoring Requirements

Log: postback received, validated, matched, rejected

Alert: postback failure rate > 2% in 15 minutes

Acceptance Criteria

≥ 98% of conversion events match a click_id (for partners providing click_id)

Duplicate postbacks do not inflate revenue

——————————————————————————————

## FR‑06 — Price Alerts & Notifications (MVP) + Phase 2 “Digest/Watchlist” Upgrade

Description: Email/push alerts on price drops; route tracking.

User Story: As a traveler, I want alerts when prices drop so I can book at a better time.

Preconditions

Email service configured; push configured for users with tokens

Functional Behavior (MVP)

Create alert on (origin, destination, date range/fixed date, pax, cabin)

Set baseline price at creation time

Evaluator job runs every 6 hours and checks:

If current lowest price ≤ baseline − (absolute threshold)

Send notification via email; push if enabled

Phase 2 Additions

Watchlist + weekly digest

Smarter thresholds and suppression

Edge Cases

No current price found → no alert

Duplicate alerts for same route/date → merge or reject

Validation Rules

User must verify email before enabling alerts

Frequency cap: max 2 alerts/day/user

API Contract Implications

POST /api/alerts

GET /api/alerts

DELETE /api/alerts/{id}

Data Model Implications

PriceAlert, NotificationEvent

Security Considerations

Standard auth required; opt‑out compliance and audit

Logging & Monitoring Requirements

Log alert evaluations, triggered alerts, delivery results

Metric: alert open rate; conversion after alert click

Acceptance Criteria

Alerts trigger correctly when threshold met in test fixtures

Delivery success ≥ 99% for valid addresses/tokens (excluding hard bounces)

——————————————————————————————

## FR‑07 — User Management (MVP)

Description: Registration (email + OAuth), profiles, search history, saved trips, upcoming trips dashboard.

User Story: As a user, I want an account to save trips and manage alerts.

Preconditions

OAuth providers configured; email verification enabled

Functional Behavior

Register/login via email + OAuth providers (Google/Facebook)

Profile fields: preferences + frequent traveler details

Scope guard: do not store payment methods in MVP

Search history: store searches and viewed flights

Saved trips: wishlist/favorites

Trip dashboard: upcoming trips (derived from saved trips + conversion events where available)

Edge Cases

OAuth account without verified email

User deletes account → deletion/anonymization

Validation Rules

Password policy (if email/password): min 10 chars + rate limit attempts

Email verification required for alerts

API Contract Implications

/api/auth/*, /api/me, /api/users/{id}/search-history, /api/users/{id}/saved-trips

Data Model Implications

User, UserIdentity, SavedTrip, UserPreference

Security Considerations

OWASP Top 10 coverage required at release

JWT/session security, CSRF protection (if cookie‑based)

Logging & Monitoring Requirements

Auth events, suspicious logins, account changes

Acceptance Criteria

Login flows pass QA for email and OAuth

Account deletion removes/anonymizes personal data within 30 days

——————————————————————————————

## FR‑08 — Admin Panel (MVP) + Phase 2 Monetization Controls

Description: Admin dashboard KPIs; partner management (commission + API configs); content management; user management; reports; settings.

User Story: As an admin, I want to manage partners, content, users, and reporting so that operations run reliably.

Preconditions

Admin RBAC configured

Functional Behavior (MVP)

Dashboard: searches, conversions, revenue, traffic analytics

Partner management: add/edit partners, commission rates, API configs

Content management: SEO pages, blog, FAQs, static content

User management: accounts (support/disputes placeholders)

Reports: revenue, partner performance, funnels

Settings: platform config, email templates, notification settings

Phase 2 Additions

Sponsored placement configuration and review workflow

Partner quality score thresholds and suppression rules

Edge Cases

Invalid partner credentials break searches → admin can disable partner immediately

Role separation: content editors cannot edit commissions

Validation Rules

All admin changes audited (immutable audit log)

Commission config changes require 2‑person approval (optional governance baseline)

API Contract Implications

/api/admin/partners/*, /api/admin/reports/*, /api/admin/content/*

Data Model Implications

AdminUser, Partner, AuditLog

Security Considerations

RBAC: Admin vs Editor vs Analyst

MFA required for Admin accounts

Logging & Monitoring Requirements

Audit all admin actions: who/what/when/before/after

Acceptance Criteria

Admin can disable a partner in < 60 seconds; search excludes it within next poll cycle

All admin writes produce an AuditLog entry

——————————————————————————————

## FR‑09 — SEO Route Pages & Programmatic Marketing Pages (MVP)

Description: Dynamic SEO route pages, city pages, sitemap generation, schema markup, blog/content hub, dynamic meta tags.

User Story: As a traveler coming from Google, I want a relevant route page so I can search quickly.

Preconditions

Route/city content templates defined

Functional Behavior

Route pages for popular routes (Origin→Destination)

City pages: destination guide with flight info

Automated sitemap regeneration on content changes

JSON‑LD schema for flights/FAQs/breadcrumbs

Dynamic OG/Twitter meta tags

Edge Cases

Thin pages → must include data‑driven blocks (min content rule)

Duplicate route pages (alias airports/cities) → canonicalization

Validation Rules

Each route page must have: unique title/meta, canonical URL, schema validation passing

API Contract Implications

/api/seo/routes/{origin}/{dest} (optional SSR data source)

/api/sitemap/regenerate (admin only)

Data Model Implications

RoutePage (publish status, canonical, metadata)

Security Considerations

Protect admin endpoints; sanitize rich text

Logging & Monitoring Requirements

Log content publishes; sitemap generation; crawl errors

Acceptance Criteria

Sitemap contains all published route/city pages

Schema markup validates with no critical errors

——————————————————————————————

## FR‑10 — Analytics & Attribution Instrumentation (MVP)

Description: Integrate analytics, event taxonomy, conversion funnels, and experiment readiness.

User Story: As product/growth, I want measurable funnels so we can improve CTR and revenue.

Preconditions

Analytics accounts configured

Functional Behavior

Track: search_create, results_impression, filter_applied, provider_click, redirect_success, conversion_received

Funnel: Search → Impression → Click → Conversion

Attribution dimensions: route, device, locale, partner, rank position

Edge Cases

Ad blockers: server‑side event fallback for key events

Validation Rules

Event payload contains no PII

Consistent naming and schema versioning

API Contract Implications

/api/events (optional server‑side collector)

Data Model Implications

EventLog (warehouse) or streaming sink

Security Considerations

PII redaction middleware

Logging & Monitoring Requirements

Monitor ingestion lag; dropped events

Acceptance Criteria

Funnel dashboard computes CTR and click‑to‑book conversion by partner

< 1% event schema validation failures

——————————————————————————————

## FR‑11 — Notification System (Email + Push) (MVP)

Description: Transactional email and push pipeline for alerts and booking confirmations (only if conversion signal exists).

User Story: As a user, I want timely notifications so I don’t miss price changes.

Preconditions

Email via SendGrid/AWS SES; push via FCM

Functional Behavior

Templates: verification, price drop, digest, booking confirmation

Delivery retries with exponential backoff

Suppression list and unsubscribe compliance

Edge Cases

Email bounces; push token invalid

Validation Rules

All outbound includes required footer + unsubscribe

Rate caps per user

API Contract Implications

Internal: NotificationService.send(type, userId, payload)

Data Model Implications

NotificationEvent

Security Considerations

DKIM/SPF/DMARC configured; secrets secured

Logging & Monitoring Requirements

Delivery success rate; queue depth; provider errors

Acceptance Criteria

≥ 99% successful sends for valid addresses/tokens

Retries do not exceed 24 hours

——————————————————————————————

## FR‑12 — Error Handling & Fallback Logic (MVP) + Phase 2 Governance

Description: Resilience patterns for supplier outages, timeouts, degraded mode, and user‑safe messaging.

User Story: As a traveler, I want the system to still work even if some suppliers fail.

Preconditions

Circuit breaker and timeout strategy defined

Functional Behavior

Two‑deadline model:

Soft timeout ~1.8s; hard cutoff ~2.3s; drop late results

Degraded mode: return partial results with disclosure banner

Supplier circuit breaker: open on high failure; auto‑retry after cooldown

Central error taxonomy: SUPPLIER_TIMEOUT, SUPPLIER_AUTH_FAIL, RATE_LIMIT, NORMALIZATION_FAIL

Edge Cases

0 suppliers return results → deterministic no‑results + retry

Validation Rules

Never crash search poll endpoint; always return status + errors list

API Contract Implications

Search poll includes errors[] and degradedMode=true/false

Data Model Implications

SupplierHealth, SupplierIncident

Security Considerations

Do not leak supplier credentials or raw error payloads to clients

Logging & Monitoring Requirements

Alerts on supplier timeout spikes; search error rate spikes

Acceptance Criteria

Any supplier failure still yields valid response

Degraded mode triggers correctly under simulated 50% supplier outage

——————————————————————————————

## FR‑13 — AI Gateway Service (Phase 2+)

Description: Central service for AI/ML inference used by the product (LLM + ML models). Provides redaction, schema enforcement, rate limiting, caching, and audit logging so that AI can be used safely without compromising deterministic core flows.

User Story: As the platform, I want a controlled AI access layer so that AI features can be rolled out safely and observed end‑to‑end.

Preconditions

Model provider(s) configured (self‑hosted or managed); secrets stored in vault/secret manager

Redaction/tokenization policy approved by Security/Privacy

JSON schema definitions registered for each structured output

Functional Behavior

Single “AI Gateway” API for all AI calls (NL parsing, explanations, predictions, copilots)

Mandatory request envelope includes: prompt_template_id, use_case, tenant/env, trace_id

Redaction layer:

Strip / hash PII (email, phone, full name) before external model calls unless explicitly approved

Structured output enforcement:

LLM outputs must be valid JSON matching schema; on parse fail → deterministic fallback

Policy layer:

Reject unsafe requests (prompt injection indicators, disallowed content types)

Caching:

Cache safe, non‑personal outputs where appropriate (e.g., generic explanations for route stats blocks)

Rate limiting:

Per user/session and per internal service; separate budgets for consumer vs admin copilots

Edge Cases

Model provider outage → immediate fallback without blocking core search results

Schema drift → reject and fallback; alert engineering

Prompt injection attempt via user input → sanitize and fallback to classic UI/behavior

Validation Rules

No AI feature may call model providers directly; must go through AI Gateway

Any AI decision affecting ranking/monetization must log decision path (ai_applied vs fallback_used)

API Contract Implications

Internal service endpoints (behind auth):

POST /internal/ai/parse_nl_query

POST /internal/ai/explain_offer

POST /internal/ai/predict_price

POST /internal/ai/copilot_query

All AI gateway responses include: { output, confidence?, model, model_version, latency_ms, fallback_used }

Data Model Implications

AIInferenceLog (immutable) with: id, use_case, model, model_version, prompt_template_id, input_hash, output_hash, confidence, latency_ms, decision_path, trace_id, created_at

Optional: PromptTemplateRegistry for versioned templates + approvals

Security Considerations

Never store raw prompts that contain PII; store only redacted inputs + hashes

Protect model endpoints with mTLS/service auth; rotate keys

Strict outbound allowlist for model provider domains

Logging & Monitoring Requirements

Logs include: ai_model, ai_model_version, prompt_template_id, confidence, latency_ms, decision_path

Alerts:

AI parse failure rate > 2% (15 min)

AI latency p95 > 800ms (15 min) for user-facing inference paths

Acceptance Criteria

100% AI calls in the system route through AI Gateway (verified by egress allowlist + code review)

Schema enforcement prevents invalid outputs from reaching user-facing flows

Fallback used automatically on any gateway failure without breaking MVP flows

——————————————————————————————

## FR‑14 — Natural Language Flight Search (NL→Query) (Phase 2+)

Description: Support free‑text flight search queries (“cheap weekend next month DXB to IST, return Monday morning”) that are parsed into the existing structured search model used by FR‑01.

User Story: As a traveler, I want to describe my flight intent in plain language so that I can search faster without manually filling all fields.

Preconditions

Airport/city dataset available for validation and disambiguation

AI Gateway (FR‑13) available with NL parser schema

Functional Behavior

UI supports:

NL input box with example chips + “Try natural language” placeholder

Display parsed parameters in a structured panel (origin/destination/dates/pax/cabin/constraints) with edit controls

Backend supports:

Parse NL query into validated SearchQueryDraft JSON

If ambiguous: return multiple suggestions (airport/city disambiguation) requiring user selection

After validation: proceed with standard POST /api/search/sessions (FR‑01)

Parsing supports (minimum):

Origin/destination; one-way/round-trip; date or date window; passenger counts; cabin

Constraints: max stops, layover duration, time-of-day (“after 6pm”), budget (if provided)

Locale/currency aware parsing

Edge Cases

Ambiguous city with multiple airports → require selection; do not guess silently

Invalid date statements (“next month 31st”) → return correction prompt + fallback to calendar

Missing origin/destination → request completion (UI prompt), do not call suppliers

Validation Rules

Never fabricate airports: codes must match dataset

Dates must be ISO after validation; depart <= return for round‑trip

Pax rules: adults>=1, infants<=adults, total_pax<=9

API Contract Implications

POST /api/search/parse-nl

body: { queryText, locale, currency, userContext?: { homeAirport? } }

response: { status: OK|NEEDS_CLARIFICATION|FAILED, parsed: SearchQueryDraft?, suggestions?, errors? }

Existing POST /api/search/sessions remains canonical execution path

Data Model Implications

NLQueryEvent (optional): store nl_query_hash, parse outcome, corrections applied

Security Considerations

Treat NL query as untrusted input; sanitize; detect injection patterns

No PII collection inside NL; if present (email/phone), redact and ignore

Logging & Monitoring Requirements

Log: nl_parse_request, nl_parse_success, nl_parse_fail, nl_parse_needs_clarification, correction actions

Metric: parse success rate; correction rate; time-to-search

Acceptance Criteria

≥ 95% of NL queries produce a validated draft or explicit clarification request (no silent failures)

Users can always fall back to classic search form without losing progress

No supplier calls occur from NL parsing without validated structured params

——————————————————————————————

## FR‑15 — Personalized “Best Value” Ranking (Learning‑to‑Rank) (Phase 2+)

Description: Rank offers based on predicted utility rather than price only. Ranking objective combines conversion probability, expected revenue yield, and quality/trust penalties while respecting deterministic constraints.

User Story: As a traveler, I want the default ordering to show the best overall option for me, not just the cheapest.

Preconditions

Event instrumentation (impressions, clicks, conversions) in place (FR‑10)

Provider quality signals available (FR‑20) and mismatch signals available (FR‑22)

Functional Behavior

Ranking outputs:

Default sort: Recommended (best value)

Deterministic alternative sorts remain available: Cheapest/Fastest/Departure time

Ranking approach:

v1 heuristic scorer (weights) with feature store readiness

v2 ML/LTR model (LambdaMART/XGBoost rank or equivalent) using historical events

Inputs (minimum):

Offer: price, duration, stops, depart/arrive times, baggage/refundability, airline, provider

User/session: device, locale, prior preferences (if logged-in & consented)

Provider: quality score, latency, mismatch rate, historical conversion

Hard constraints (policy):

If mismatch risk above threshold → demote or label (cannot be #1 unless no alternatives)

Sponsored offers must pass relevance and quality floors (FR‑23)

Edge Cases

Cold start routes with sparse data → fall back to heuristic scorer

Missing fields (baggage/refundability) → no hallucinated assumptions; reduce score gracefully

Validation Rules

Sorting must be stable and deterministic given the same inputs

Ranking must be reproducible with logged feature vector snapshots for audits

API Contract Implications

Search poll response adds optional fields:

rank_score, rank_reason_tags[], quality_flags[], sponsored_flag

Admin endpoint: /api/admin/ranking/weights (feature-flagged; governance controlled)

Data Model Implications

OfferImpressionEvent, RankingDecisionLog (or reuse AIInferenceLog with use_case=ranking)

Feature store tables (see Section 9 additions)

Security Considerations

Ranking parameters changes audited; RBAC gating

Sponsored constraints enforced server-side (no client override)

Logging & Monitoring Requirements

Log: ranking version, weights/model id, NDCG@k (offline), CTR lift (online)

Alert: mismatch rate or complaint rate spike after ranking changes (stop-loss)

Acceptance Criteria

Recommended sort improves CTR ≥ +3% in controlled experiment without increasing mismatch rate > +0.5% absolute

All alternative sorts remain correct and unchanged by ranking rollout

——————————————————————————————

## FR‑16 — Offer Explanations & Inclusion Tags (Phase 2+)

Description: Provide grounded explanations for offers (“why recommended”, “what’s included”) and extract structured tags (baggage included, refundable, short layover) to increase trust and reduce decision friction.

User Story: As a traveler, I want to understand why an option is recommended and what is included so that I can choose confidently.

Preconditions

Fare rules / inclusion attributes available from suppliers where possible (FR‑02 normalization)

AI Gateway (FR‑13) for summarization with strict grounding rules

Functional Behavior

Inline tags on cards (deterministic when possible):

“Includes 20kg checked bag”, “Non‑stop”, “Refundable”, “Short layover”

Expandable explanation panel:

3–5 bullets max, referencing measurable signals only (duration, stops, baggage, price vs median)

If confidence low or signals missing → “Not enough data to explain”

AI is used only for summarization; facts must be taken from normalized data and route stats

Edge Cases

Supplier missing baggage/refundability → show “Not provided by supplier”

Contradictory fare rules → show safest message + omit uncertain claim

Validation Rules

Explanations cannot introduce new numeric values not present in data

Explanation output must pass schema: { tags[], bullets[], confidence }

API Contract Implications

GET /api/offers/{offerId}/explanation

response: { tags[], bullets[], confidence, sources: [data_fields_used] }

Data Model Implications

OfferExplanationCache (optional) keyed by offer hash + locale

Security Considerations

No PII in explanation generation

Protect against prompt injection in supplier text fields by stripping HTML and unsafe tokens

Logging & Monitoring Requirements

Metric: explanation availability rate; CTR lift; bounce reduction; support tickets trend

Acceptance Criteria

Explanations render for ≥ 80% of offers where required fields exist; otherwise safe fallback shown

No explanation contains unsupported facts (validated via automated tests with fixtures)

——————————————————————————————

## FR‑17 — Price Prediction Guidance (“Buy / Wait / Uncertain”) (Phase 2+)

Description: Provide probabilistic guidance to users about price movement for a route/date and drive alert subscriptions. This is advisory only and must never be positioned as a guarantee.

User Story: As a traveler, I want help deciding whether to book now or wait so I can reduce regret and plan better.

Preconditions

Price history store exists (Section 9 additions) for route/date series

Prediction service available (may be heuristic baseline initially)

Functional Behavior

Display guidance module on:

Route SEO pages and/or results page for applicable searches

Output:

Recommendation: BUY / WAIT / UNCERTAIN

Confidence: Low/Medium/High

Short reason string grounded in history (volatility, seasonality, days-to-departure)

CTA:

If uncertain or wait: offer to “Track price” (ties to alerts)

Edge Cases

Sparse historical data → show “Uncertain” with low confidence; default CTA to alerts

Extreme volatility (sale periods) → cap confidence and show warning banner

Validation Rules

Must include confidence; never claim certainty or guaranteed savings

Reasons must reference data-derived signals only (no external claims)

API Contract Implications

GET /api/predictions/price?origin=&dest=&depart=&return?

response: { recommendation, confidence, reason, model_version, computed_at }

Data Model Implications

RoutePriceHistoryDaily, PricePredictionEvent

Security Considerations

No user PII required; route-level only

Predictions are cached; rate limit public endpoint

Logging & Monitoring Requirements

Track prediction views, alert opt-ins, booking outcomes (where postback exists)

Offline evaluation: MAE/MAPE + directional accuracy

Acceptance Criteria

Prediction module never blocks results rendering; falls back gracefully

All outputs include confidence and disclaimers; verified in UI tests

——————————————————————————————

## FR‑18 — Smart Alerts v2 (Meaningful Notifications) (Phase 2+)

Description: Upgrade alerts to reduce notification fatigue and increase alert-to-booking conversion using meaningful-change thresholds and suppression rules.

User Story: As a user, I want fewer but more meaningful alerts so I don’t ignore them.

Preconditions

Alerts v1 (FR‑06) live; notification service (FR‑11) live

Price history and/or volatility signals available (FR‑17)

Functional Behavior

Trigger logic:

Baseline rule still supported (absolute drop threshold)

Add “meaningful change” threshold based on route volatility bands

Suppression:

Quiet hours

Frequency caps (max 2/day/user, plus weekly digest option)

De-duplicate similar alerts across flexible date windows

Personalization (optional):

Route suggestions (nearby airports, alternate dates) where supported by cached fare grid

Edge Cases

No current price available → skip notification

Multiple drops in short window → send summary digest instead of spam

Validation Rules

Email verification required; push only with valid token + opt-in

All notifications include unsubscribe/opt-out links per compliance

API Contract Implications

POST /api/alerts extended with:

mode: BASIC|SMART, quiet_hours, digest_opt_in

Admin: notification templates and caps configurable (audited)

Data Model Implications

PriceAlertRule, AlertEvaluationEvent, NotificationSuppressionState

Security Considerations

GDPR/DPDP compliance; consent logs for notifications

Logging & Monitoring Requirements

Alert evaluation latency, trigger rates, unsubscribe rates, downstream clicks/bookings

Acceptance Criteria

Smart alerts demonstrate lower unsubscribe rate vs v1 without reducing alert CTR

Frequency caps and quiet hours enforce correctly (automated tests)

——————————————————————————————

## FR‑19 — Supplier Call Optimization (Fan‑out Planner) (Phase 2+)

Description: Optimize which suppliers are called per search to reduce cost/search and latency while maintaining result coverage and competitiveness.

User Story: As the platform, I want to avoid wasted supplier calls so that unit economics improve without harming user experience.

Preconditions

Supplier performance telemetry available (latency, timeouts, competitiveness)

Orchestrator supports supplier plan injection (FR‑02)

Functional Behavior

Pre-search cache probe remains first (FR‑02)

Fan‑out planner produces:

ordered supplier list

concurrency budget and per-supplier timeout budget

exploration rate (sample lower-used suppliers to refresh priors)

Planner inputs:

route/date/cabin features, historical coverage likelihood, cost-per-call, provider quality, expected yield

Planner outputs are constrained by a global call budget per search

Edge Cases

New route with no priors → fall back to default supplier set

Supplier outage → planner excludes automatically based on health state

Validation Rules

Planner may not reduce below minimum supplier count for MVP coverage (configurable)

Coverage regression must be monitored with stop-loss rollback

API Contract Implications

Internal: GET /internal/suppliers/plan?searchSessionId=... returns plan

Data Model Implications

SupplierPlanDecision, SupplierCoveragePrior, SupplierRouteStats

Security Considerations

No PII inputs required; route/session-level only

Logging & Monitoring Requirements

Calls per search, p95 latency, coverage metrics, revenue per infra dollar

Acceptance Criteria

Reduces calls/search vs baseline by measurable delta without reducing coverage > 1% absolute

——————————————————————————————

## FR‑20 — Provider Quality Scoring & Suppression v2 (Phase 2+)

Description: Compute a quality score for each provider and apply suppression/demotion rules to protect trust and conversion.

User Story: As a traveler, I want to avoid providers that often change prices or have poor handoff experiences.

Preconditions

Redirect and postback tracking operational (FR‑04/05/10)

Issue signals captured (price mismatch, redirect errors, complaints)

Functional Behavior

Score inputs:

mismatch rate, redirect error rate, conversion rate, latency, complaint tags, postback discrepancies

Score outputs:

quality score (0–100) and tier (A/B/C/D)

Actions:

demote, label (“Low reliability”), throttle, or suppress

stricter verification for low-quality providers (force verify-before-redirect)

Admin controls:

view score history, override (time-bound), suppression reason codes (audited)

Edge Cases

Small sample size providers → conservative scoring (wide confidence intervals)

Sudden provider degradation → rapid suppression (incident mode)

Validation Rules

Suppression rules must be explainable and auditable; no silent suppression without reason code

API Contract Implications

GET /api/admin/providers/{id}/quality

Search results include provider_quality_tier per provider option

Data Model Implications

ProviderQualityScoreDaily, ProviderSuppressionRule, ProviderIncident

Security Considerations

RBAC gating; audit logs for overrides

Logging & Monitoring Requirements

Alert on mismatch spikes by provider; suppression action logs

Acceptance Criteria

Providers with sustained mismatch above threshold are suppressed within 24 hours (or faster in incident mode)

User-visible labeling is consistent with policy

——————————————————————————————

## FR‑21 — Fraud / Invalid Traffic (IVT) Detection (Phase 2+)

Description: Detect and mitigate invalid clicks and suspicious traffic patterns to protect ad budgets and partner trust.

User Story: As the business, I want to prevent click fraud so revenue and partner settlements remain credible.

Preconditions

Event taxonomy includes click + postback linkage (FR‑05/10)

Functional Behavior

Risk scoring per session/click using:

click bursts, abnormal IP/ASN/device patterns

impossible geo movement, repetitive paths

mismatch between clicks and postbacks

Actions:

throttle, challenge (captcha), block, exclude from billing, flag for review

Admin UI:

suspicious traffic dashboard, rule tuning, export for partner disputes

Edge Cases

Shared IP environments (mobile carriers) → avoid false positives via multi-signal scoring

Partners missing postbacks → rely more on behavior + latency + dwell time signals

Validation Rules

Risk decisions must be logged with features used and action taken

“Exclude from billing” requires admin governance config

API Contract Implications

GET /api/admin/fraud/overview, GET /api/admin/fraud/clicks?risk>=...

Data Model Implications

FraudRiskEvent, FraudRule, FraudActionLog

Security Considerations

Do not expose full IPs to non-admin roles; store hashed or truncated where possible

Logging & Monitoring Requirements

Invalid click rate, false positive review outcomes, partner dispute rate

Acceptance Criteria

Fraud detection reduces partner disputes or invalid click rate trend without significant user friction increase

——————————————————————————————

## FR‑22 — Price Mismatch Prediction & “Price Stability” Labels (Phase 2+)

Description: Predict probability that a selected offer price will change on the provider site, and surface a “price stability” label to manage expectations and reduce support load.

User Story: As a traveler, I want to know if a price is likely to change before I click out so I can avoid frustration.

Preconditions

Price verification outcomes logged (FR‑04) and mismatch signals stored

Provider quality scoring available (FR‑20)

Functional Behavior

Compute mismatch_risk for each provider option using:

provider mismatch history, offer volatility, cache age, freshness of verification

UX:

label “Price stable” vs “Price likely to change”

if high risk: encourage refresh/verify before redirect

Ranking integration:

high risk offers demoted unless no alternatives; still visible with label

Edge Cases

No mismatch history → label “Unknown”; do not claim stability

Validation Rules

Labels must be derived from model outputs + thresholds; thresholds configurable and audited

API Contract Implications

Search results include mismatch_risk and stability_label per provider option

Data Model Implications

MismatchModelScore, PriceVerifyEvent

Security Considerations

No PII required

Logging & Monitoring Requirements

Track mismatch incidents vs predicted risk; calibration

Acceptance Criteria

High-risk label correlates with higher observed mismatch rate in offline evaluation (directional correctness)

——————————————————————————————

## FR‑23 — Sponsored Placement Optimizer (Relevance + Yield) (Phase 2+)

Description: Optimize sponsored offer selection/ordering to maximize monetization while enforcing relevance and trust constraints.

User Story: As the business, I want sponsored placements that increase revenue without harming user trust.

Preconditions

Sponsored placements MVP available (Phase 2 FR‑P2‑02)

Provider quality scoring (FR‑20) and fraud controls (FR‑21) available

Functional Behavior

Sponsored candidate selection based on:

predicted CTR, predicted conversion, expected CPC/CPA, relevance score, provider quality score

Guardrails:

relevance floor required

quality floor required

frequency caps per session/user

clear “Sponsored” labeling (never ambiguous)

Reporting:

sponsored impressions, CTR, revenue, complaint rates; partner-level breakdown

Edge Cases

Insufficient eligible sponsored offers → no sponsored placement shown (do not force fill)

Validation Rules

Sponsored must never override user-selected deterministic sorts without disclosure; “Sponsored” module is separate slot or clearly integrated

API Contract Implications

/api/admin/sponsored/* includes campaign config + performance reporting

Data Model Implications

SponsoredImpressionEvent, SponsoredClickEvent, Campaign, BudgetSpendEvent

Security Considerations

Governance workflow for campaign approvals; RBAC and audit logs

Logging & Monitoring Requirements

Alerts on complaint rate spikes or relevance floor violations

Acceptance Criteria

Sponsored module is always labeled; relevance floor enforced server-side

Sponsored revenue increases without decreasing retention/CSAT beyond guardrails

——————————————————————————————

## FR‑24 — Support Copilot (Session‑Aware) (Phase 2+)

Description: Admin tool that summarizes a user’s session timeline and drafts grounded support responses using internal facts (click_id, timestamps, error codes).

User Story: As support staff, I want faster, more accurate responses so I can resolve issues with fewer escalations.

Preconditions

Session timeline data available (search → click → verify → redirect → postback)

Functional Behavior

Given click_id or searchSessionId, copilot shows:

timeline view, key events, mismatches, provider details

suggested response drafts + recommended next steps

Strict separation of:

user-visible response

internal-only notes

Edge Cases

Missing postback data → copilot must state “not confirmed” and avoid assumptions

Validation Rules

Copilot responses must cite internal fact IDs used (event ids, timestamps)

API Contract Implications

POST /api/admin/support/copilot (RBAC protected)

Data Model Implications

SupportCopilotQueryLog (redacted)

Security Considerations

Role-based access; PII masking; audit logs

Logging & Monitoring Requirements

AHT, resolution rate, escalation rate

Acceptance Criteria

Copilot never claims booking status unless confirmed via postback event

——————————————————————————————

## FR‑25 — Partner Onboarding Copilot (Phase 2+)

Description: Internal tool to accelerate new partner integrations by producing field mappings, integration checklists, and QA test cases from partner API docs.

User Story: As engineering/ops, I want integrations to be faster and less error-prone.

Functional Behavior

Upload/link partner API docs (internal only)

Output:

mapping template to platform canonical schema

checklist for deeplinks, price verify, postbacks

sample request/response stubs

QA test plan for edge cases

Validation Rules

Outputs are drafts; require human review and sign-off

Tool cannot publish to production configs automatically

Security Considerations

Partner docs are confidential; store securely; limit access

Acceptance Criteria

Generated checklist covers: search, normalization, deeplink construction, price verify, attribution, error taxonomy, rate limits

——————————————————————————————

## FR‑26 — AI‑Assisted SEO at Scale (Phase 2+)

Description: Generate route/city page blocks and FAQs using template-first approach grounded in internal aggregated stats to avoid thin content.

User Story: As the business, I want to scale SEO pages safely without producing low-quality content.

Functional Behavior

Template definitions:

required data-driven blocks (price bands, seasonality, schedules where available)

optional narrative blocks with strict grounding

Workflow:

AI fills template placeholders from approved data sources

human review required for new templates and high-traffic pages

Safeguards:

minimum unique content rule per page

canonicalization and duplication detection

Acceptance Criteria

No page can be published without required data blocks present and schema validation passing

——————————————————————————————

## FR‑27 — Analytics Copilot in Admin (Phase 2+)

Description: Role-gated “ask-your-data” interface that answers questions over approved metrics, suggests actions (ranking weight changes, provider suppression candidates), and cites dashboards/metric IDs used.

User Story: As an operator, I want to understand what changed in KPIs without writing SQL.

Functional Behavior

Use cases:

“Why did CTR drop for DXB→IST in last 7 days?”

“Which provider had highest mismatch rate yesterday?”

Guardrails:

only query approved semantic layer

citations to metric IDs; no raw PII exposure

outputs are suggestions; changes require admin approval workflow

Acceptance Criteria

Copilot cannot execute changes; it can only propose and link to relevant admin controls

——————————————————————————————

## Phase 2 Feature Specs (Scope‑Frozen)

These are scope-frozen Phase 2 outcomes (commercial + CRO acceleration) and their AI Workstream implementation references.

AI-driven components are behind feature flags and must follow “AI proposes, system decides” with deterministic fallbacks.

### FR‑P2‑01 — Best Value Ranking + Explainability (Refs: FR‑15, FR‑16, FR‑20, FR‑22)

Objective: Improve CTR and downstream booking yield by ranking on utility (not just price) while protecting trust.

User-visible:

Default “Recommended” sort uses best-value ranking.

Each recommended card shows 1–3 explanation tags (e.g., “Short layover”, “Includes baggage”).

If “price likely to change”, label is shown and ranking penalizes high-risk offers.

System behavior:

Ranking model versioned; all decisions logged; stable alternative sorts preserved.

Stop-loss guardrails: rollback if mismatch spikes or complaint rate increases.

Acceptance criteria:

CTR lift ≥ +3% vs control (A/B) with mismatch increase ≤ +0.5% absolute.

Explanation tags never contain unsupported facts (fixture validation).

### FR‑P2‑02 — Sponsored Placements Marketplace (Refs: FR‑23, FR‑21, FR‑20)

Objective: Increase monetization yield without harming relevance or trust.

User-visible:

Sponsored slots are always labeled “Sponsored”.

Sponsored offers must remain relevant to the search query and meet quality floors.

System behavior:

Campaign configuration + budgets + reporting in Admin.

Fraud/IVT controls exclude suspicious clicks from billing where contractually supported.

Acceptance criteria:

Sponsored revenue increases while retention and complaint rate remain within guardrails.

No “forced fill” when no eligible sponsored offers exist.

### FR‑P2‑03 — Partner/Provider Quality Scoring + Suppression (Refs: FR‑20, FR‑22)

Objective: Protect trust and improve conversion by reducing exposure to unreliable providers.

System behavior:

Daily quality scores + incident mode for rapid degradation.

Suppression and labeling rules with audit logs and override workflow.

Acceptance criteria:

High-mismatch providers suppressed within 24h (or faster under incident mode).

All suppressions have reason codes and are reviewable.

### FR‑P2‑04 — Fare Calendar (Whole‑Month View)

Objective: Increase flexible-date conversions and reduce search friction for price-sensitive users.

Behavior:

Month grid shows lowest fare per day (cached/derived from aggregated supply).

Clicking a day launches a structured search session (FR‑01) with selected dates.

Acceptance criteria:

Month grid loads within 1.0s p95 from cache for popular routes.

### FR‑P2‑05 — Explore / Anywhere Discovery

Objective: Improve engagement for users without a fixed destination.

Behavior:

User provides origin and date range/budget; system suggests destinations and cheapest fares.

Must be grounded in cached/aggregated pricing (no hallucinations).

Acceptance criteria:

All suggested destinations link to valid route pages/search sessions.

### FR‑P2‑06 — Natural Language Search (Refs: FR‑14)

Objective: Reduce top-of-funnel friction; increase search completion rate.

Acceptance criteria:

Parse success (validated draft or explicit clarification) ≥ 95%; otherwise safe fallback.

### FR‑P2‑07 — Price Prediction + “Price Stability” Labels (Refs: FR‑17, FR‑22)

Objective: Drive higher-quality clicks and alert opt-ins with confidence-based guidance.

Acceptance criteria:

Predictions always show confidence and disclaimers; never block results rendering.

### FR‑P2‑08 — Supplier Call Optimization (Refs: FR‑19)

Objective: Reduce supplier cost/search while preserving coverage and competitiveness.

Acceptance criteria:

Calls/search reduced with coverage drop ≤ 1% absolute (stop-loss enforced).

### FR‑P2‑09 — Fraud / IVT Detection (Refs: FR‑21)

Objective: Protect CPC/CPA economics and partner trust.

Acceptance criteria:

IVT actions are logged and reviewable; false positives tracked and tuned.

### FR‑P2‑10 — Internal Ops Copilots (Refs: FR‑24, FR‑25, FR‑26, FR‑27)

Objective: Scale operations without linear headcount growth.

Acceptance criteria:

Copilots are role-gated; do not execute changes automatically; outputs are grounded and auditable.

——————————————————————————————

# 7. Non‑Functional Requirements (Strict)

## 7.1 Performance

API (non‑search): p95 ≤ 500ms

Search:

first chunk ≤ 800ms p95

hard cutoff ≤ 2.5s p95

Page load: ≤ 3.0s p75 LCP (mobile)

## 7.2 Capacity / Concurrency

Peak POST /search/sessions: 200 RPS burst (60s), 80 RPS sustained

Concurrent active search sessions (polling): 10,000

Supplier fanout budget: max 3 suppliers per search in MVP average (route‑budgeted; enforced at orchestrator)

## 7.3 Caching Strategy

Search results cache TTL: 10 minutes

Autocomplete cache TTL: 7 days

Route page cache TTL: 24 hours (CDN), purge on publish

## 7.4 Scalability

Horizontal scaling via stateless API services behind load balancer and CDN

Stateful systems: Postgres, Redis, Elasticsearch (cluster/managed)

## 7.5 Reliability

Uptime ≥ 99.9%

Retry strategy:

supplier calls: max 1 retry for idempotent searches

postback: idempotent; accept duplicates

Circuit breaker: open after 25% failures in 60s, cooldown 90s

## 7.6 Security

OWASP Top 10 security audit passed before go‑live

Encryption:

In transit: TLS 1.2+

At rest: AES‑256 for DB volumes and backups

Auth:

Users: OAuth + email login

Admin: RBAC + MFA (mandatory)

AI security (Phase 2+):

All model calls must go through AI Gateway (FR‑13) with redaction + schema enforcement

Prompt injection protection for any user/supplier text inputs; sanitize HTML and strip unsafe tokens

Model endpoints protected with service auth (mTLS or signed tokens) + outbound allowlist

Rate limit AI endpoints separately from core APIs; fail closed to deterministic fallback

## 7.7 Compliance

GDPR/DPDP compliance controls included

Data retention:

SearchQuery (anon): 13 months

RedirectEvent / CommissionEvent: 24 months

AuditLog: 24 months

PII: retained until deletion; deleted/anonymized within 30 days of request

Cookie consent logic: required prior to non‑essential tracking

## 7.8 Observability

Logs: structured JSON; include trace_id, searchSessionId, partnerId, click_id

Metrics: latency, error rate, cache hit ratio, CTR, mismatch rate, postback match rate

Alerts:

Search error rate > 2% (5 min)

Supplier timeout rate > 30% for any tier‑1 supplier (5 min)

AI/ML observability (Phase 2+):

Log fields (minimum): ai_model, ai_model_version, prompt_template_id, input_hash, output_hash, confidence, latency_ms, decision_path

Metrics: AI fallback rate, schema-parse failure rate, model latency p95, ranking CTR delta by model version

Alerts:

AI parse failure rate > 2% (15 min)

AI latency p95 > 800ms (15 min) for user-facing inference endpoints

## 7.9 AI Governance & Safety (Phase 2+)

Principle: deterministic core, probabilistic assist; AI proposes, system decides

No hallucinations on transactional surfaces:

Any user-facing “facts” must be derived from supplier responses, fare rules, verified aggregates, or explicit user inputs

Schema enforcement:

Structured AI outputs validated against JSON schema; invalid outputs rejected with deterministic fallback

Traceability:

All AI decisions logged with model version + confidence + downstream impact

Privacy-first:

Do not send raw PII to third-party models unless explicitly approved; tokenize/redact by default

——————————————————————————————

# 8. Technical Architecture Alignment

## 8.1 Confirmed Tech Stack (Baseline)

Frontend: Next.js 14+ (React) + TypeScript; Tailwind CSS

Backend: Node.js (NestJS/Express) or Python FastAPI (choose one for MVP; do not mix)

Data: PostgreSQL + Redis + Elasticsearch

Queue: RabbitMQ/Bull (async aggregation + notifications)

CDN: Cloudflare/CloudFront; Hosting: AWS/GCP

Observability: Sentry/Datadog/CloudWatch

Analytics: GA4, Mixpanel

## 8.2 Service / Module Mapping (No Redesign Beyond Confirmed Needs)

Frontend (Next.js)

Search UI + Results UI + Route pages (SSR/ISR) + Account UI + Admin UI

Backend APIs

Search Session Service

Orchestrator / Aggregation Engine

Partner Adapter Layer

Attribution Service

Alerts + Notification Service

Admin APIs

AI Gateway Service (Phase 2+) — redaction, schema enforcement, audit logs

Ranking Service (Phase 2+) — best-value ranking (heuristic + ML/LTR)

Prediction Service (Phase 2+) — price movement and mismatch risk

Quality Service (Phase 2+) — provider scoring + suppression rules

Fraud / IVT Service (Phase 2+) — risk scoring + actions

Data

Postgres: core entities

Redis: cache/session state

Elasticsearch: autocomplete

Feature Store (Phase 2+): user/route/provider/offer features for ranking and predictions

AI Inference Logs (Phase 2+): immutable audit trail for AI decisions

Price history store (Phase 2+): route/date series for forecasting

——————————————————————————————

# 9. Data Model Requirements

## 9.1 Core Entities (Required Fields + Indexing + Retention)

### User

Fields: id, email, email_verified, created_at, status

Index: email unique

Retention: until deletion request + 30 days

### SearchQuery

Fields: id, anon_session_id, user_id?, origin, destination, depart_date, return_date?, pax_json, cabin, currency, locale, created_at

Index: (origin, destination, depart_date), created_at

Retention: 13 months

### FlightOption

Fields: id, searchSessionId, itinerary_hash, segments_json, stops, duration, carrier_codes, depart_ts, arrive_ts

Index: searchSessionId, itinerary_hash

### FareDetail

Fields: id, flightOptionId, partnerId, total_price, currency, base, tax, fees, baggage_json, deeplink_url, refundable_flag

Index: (flightOptionId, total_price), partnerId

### Partner

Fields: id, name, type (OTA/GDS/Airline), status, commission_rules, deeplink_template, auth_config_ref

Index: status

### RedirectEvent

Fields: id, click_id, searchSessionId, partnerId, flightOptionId, price_at_click, currency, created_at, user_id?

Index: click_id unique, (partnerId, created_at)

### CommissionEvent

Fields: id, partnerId, click_id, conversion_id, status, amount, currency, booked_at, reported_at, raw_payload_ref

Index: conversion_id unique, click_id, (partnerId, booked_at)

Retention: 24 months

### PriceAlert

Fields: id, userId, route, date_window, baseline_price, threshold, frequency_cap, status, created_at

Index: (userId, status)

### RoutePage

Fields: id, origin, destination, canonical_url, title, meta_desc, schema_json, status, published_at

Index: canonical_url unique, (status, published_at)

### AdminUser

Fields: id, email, role, mfa_enabled, status, last_login_at

Index: email unique

### AuditLog

Fields: id, actor_admin_id, action, entity_type, entity_id, before_json, after_json, created_at

Index: (entity_type, entity_id), created_at

Retention: 24 months

——————————————————————————————

## 9.2 AI/ML Data Entities (Phase 2+)

These entities are additive and required to support the AI Workstream features while maintaining auditability and privacy.

### SearchEvent (Event Stream / Warehouse)

Fields: event_id, event_type, searchSessionId, user_id? (pseudonymous), anon_session_id, timestamp, route, dates, pax, cabin, currency, locale, properties_json

Index: (event_type, timestamp), searchSessionId

Retention: 24 months (aggregated warehouse); raw events may be shorter per policy

### OfferImpressionEvent

Fields: event_id, searchSessionId, offer_id, provider_id, rank_position, price_total, currency, sponsored_flag, timestamp

Index: (provider_id, timestamp), (searchSessionId, rank_position)

### PriceVerifyEvent

Fields: id, click_id, provider_id, offer_id, price_before, price_after, mismatch_flag, verified_at, verification_latency_ms

Index: click_id, (provider_id, verified_at)

### ProviderQualityScoreDaily

Fields: provider_id, score, tier, mismatch_rate_7d, redirect_error_rate_7d, conversion_rate_7d, computed_at

Index: (provider_id, computed_at)

Retention: 24 months

### FraudRiskEvent

Fields: id, click_id?, anon_session_id, risk_score, signals_json, action_taken, created_at

Index: created_at, (risk_score, created_at)

### AIInferenceLog (Immutable)

Fields: id, use_case, model, model_version, prompt_template_id, input_hash, output_hash, confidence, latency_ms, decision_path, trace_id, created_at

Index: (use_case, created_at), trace_id

Retention: 24 months (or as approved by Legal/Security)

### FeatureStore (Logical)

User features: airline affinity, departure-time preference, stop tolerance (consent-gated)

Route features: typical price bands, seasonality, volatility

Provider features: mismatch rate, latency distribution, conversion rate

Offer features: price delta vs median, historical volatility indicators

Storage: either dedicated tables or warehouse materializations with versioning

### RoutePriceHistoryDaily

Fields: origin, destination, depart_date, return_date?, min_price, median_price, price_p10, price_p90, currency, observed_at

Index: (origin, destination, depart_date, return_date)

Retention: 24 months (aggregated)

——————————————————————————————

# 10. SEO & Programmatic Page Logic

## Route Page Generation Logic (MVP)

Route page exists when (origin, destination) is marked “SEO‑enabled” in admin.

Page content must include:

Search widget prefilled

Structured data blocks (FAQ/breadcrumbs schema)

Canonical + meta tags

Sitemap regeneration on publish/unpublish.

## Canonical Structure

Canonical URL format: /flights/{origin}-{destination}

Airport vs city disambiguation:

Prefer city pages; airport pages canonicalize to city route where applicable.

## Internal Linking Structure

City page links to top routes from that city.

Route page links to origin city and destination city pages.

——————————————————————————————

# 11. Reporting & Analytics Requirements

## 11.1 Revenue Dashboard Metrics (Admin)

Total searches, redirects, conversions, revenue (CPC/CPA)

RPS (revenue per 1,000 searches)

Revenue by partner, route, device

## 11.2 Partner Performance Metrics

Redirect volume, conversion rate, mismatch rate, postback match rate

SLA: latency p95, timeout %

## 11.3 Conversion Funnel Tracking

Search → results impression → provider click → conversion

Drop‑off by route + device

## 11.4 Fraud Detection Signals (MVP baseline)

MVP must include baseline signals for monitoring. Phase 2+ extends this into a full IVT scoring and action framework (FR‑21).

Baseline signals (MVP)

High click volume from single IP / ASN

Abnormal click‑to‑conversion ratio by traffic source

Rapid repeat clicks with zero dwell time

Unusual spike in redirects for a single route/provider combination (burstiness)

Phase 2+ signals (for scoring)

IP/device repetition across many sessions; impossible geo movement patterns

High mismatch between clicks and postbacks by cohort

Excessive “refresh/verify” attempts suggesting automation

Partner redirect error bursts (suggesting bot probing)

Required actions (Phase 2+ enablement)

Throttle / block suspicious traffic

Challenge flows (e.g., captcha) behind feature flag

Mark clicks as IVT and exclude from billing where contractually supported

Flag for admin review with exportable evidence bundle

## 11.5 Data Export Requirements

CSV exports for partner reconciliation:

clicks by day/partner

conversions by day/partner

variance report

## 11.6 AI/ML Model Monitoring & Experimentation (Phase 2+)

Feature flags:

Cohort-based rollout for ranking, NL search, explanations, predictions, sponsored optimizer

A/B testing:

Persistent assignment per user/session

Pre-registered success metrics + guardrails (stop-loss on mismatch spikes)

Offline evaluation:

Ranking: NDCG@k, MAP, calibration of predicted conversion

Predictions: MAE/MAPE + directional accuracy

Fraud: precision/recall tradeoffs + cost-weighted evaluation

Model version tracking:

All online metrics must be segmented by model_version / ranking_version

## 11.7 AI Decision Logging Requirements (Phase 2+)

For each AI-influenced decision (ranking, labels, explanations, predictions, copilots):

store prompt_template_id (or model_config_id for non-LLM models)

store input/output hashes (redacted)

store confidence + latency + decision_path (ai_applied / fallback_used)

link to the user-visible event trail (searchSessionId, click_id, trace_id)

Audit use-cases:

investigate a mismatch incident

validate sponsored relevance floors

reproduce ranking decisions for partner disputes

——————————————————————————————

# 12. Risk & Mitigation (Execution‑Focused)

| Risk | Impact | Likelihood | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| --- | --- | ---: | --- | --- |
| GDS/OTA API delays or rejection | Blocks supply coverage | Medium | Start partnerships early; maintain fallback providers | Partnerships Lead |
| Third‑party API changes | Breaks search/redirect | Medium | Modular adapter layer to swap providers | Eng Lead |
| Performance under load | User drop + SEO hit | Medium | Load testing + autoscaling | DevOps Lead |
| Scope creep | Timeline/cost overrun | Medium | Formal change request process | TPM |
| Data privacy non‑compliance | Legal + reputational | Low–Med | GDPR/DPDP built‑in controls | Security/Legal |
| AI hallucinations on transactional surfaces | Trust loss + legal disputes | Medium | Grounded outputs + schema enforcement + deterministic fallback (FR‑13/16/17) | Product + Eng |
| Prompt injection / adversarial inputs | Security incident / data leakage | Medium | Input sanitization + AI Gateway policy layer + allowlists | Security |
| Model latency/outage impacts UX | Increased bounce/CTR drop | Medium | Strict timeouts + fallback + caching for safe outputs | Eng + DevOps |
| Training/feature-store data quality issues | Poor ranking/predictions | Medium | Data quality checks + offline evaluation + stop-loss A/B guardrails | Data/ML Lead |
| AI changes create untraceable decisions | Partner disputes hard to resolve | Low–Med | Mandatory decision logging + model versioning (Section 11.7) | Data/ML Lead |

——————————————————————————————

# 13. Phased Delivery Plan

Sprint length: 2 weeks

MVP target: 10 sprints (20 weeks) + 1 hardening sprint

Phase 2 target: 6 sprints (12 weeks)

## 13.1 MVP Milestones

Sprint 1–2: Foundation (CI/CD, DB schema, auth, frontend scaffold, admin foundation)

Sprint 3–5: Core search + 1–2 supplier integrations + results filters/sorting + aggregation engine

Sprint 6–7: Redirect tracking + user profiles/history + alerts + email notifications + trip dashboard

Sprint 8–9: SEO route/city pages + schema + sitemap + analytics integration + performance optimization

Sprint 10: Admin reports + content workflows + stabilization

Sprint 11 (Hardening): UAT, security audit, load testing, prod deploy, docs, KT

## 13.2 Phase 2 Milestones

Sprints 12–13: Best value ranking explainability + partner quality scoring

Enable AI Gateway foundation (FR‑13) for controlled inference + audit logs

Implement provider quality scoring v2 + suppression workflow (FR‑20)

Implement supplier call optimization v1 (rules + priors) (FR‑19)

Sprints 14–15: Sponsored placements MVP (labeling, reporting, admin controls)

Add sponsored placement optimizer guardrails (FR‑23)

Roll out fraud/IVT scoring baseline + admin dashboards (FR‑21)

Sprint 16: Fare calendar + Explore/Anywhere

Add offer explanations + inclusion tags (FR‑16) where data available

Add price stability labels (FR‑22) in results UI

Sprint 17: Alerts digest/watchlist + experimentation ramp

Smart alerts v2 (suppression + meaningful thresholds) (FR‑18)

Natural language search beta (FR‑14) behind feature flag

Price prediction v1 (“buy/wait/uncertain”) beta (FR‑17)

Sprint 18: Optimization + QA regression + investor‑ready reporting pack

Model monitoring + experimentation dashboards (Section 11.6)

Support Copilot beta and Analytics Copilot beta (FR‑24/FR‑27) (role-gated)

AI-assisted SEO pipeline beta (FR‑26) with human review workflow

## 13.3 Release Criteria / UAT Conditions

All in‑scope features functional + tested

Page load < 3s; API < 500ms

Cross‑browser: Chrome/Firefox/Safari/Edge; responsive 320–1920px

OWASP audit passed

Documentation delivered

## 13.4 Go‑Live Checklist

Prod infra + CDN + WAF enabled

Partner creds configured; at least 1–2 suppliers live

Analytics verified (funnels working)

Alerts + email deliverability verified

Rollback plan tested (blue/green or canary)

## 13.5 Rollback Plan

CDN rollback to previous build

API rollback via versioned deployment

Feature flags: supplier enablement, sponsored placements (Phase 2)

——————————————————————————————

# 14. Acceptance Criteria (Global)

## System‑Level Acceptance Criteria

Performance thresholds met (Section 7)

Browser compatibility and mobile responsiveness verified (Section 13.3)

Security audit completion (OWASP Top 10) verified

Documentation completeness verified

Monitoring configured (logs, metrics, alerts) verified

AI governance verified (Phase 2+ readiness):

AI Gateway enforced for all model calls; egress allowlist confirms no direct model calls

Structured AI outputs schema-validated with deterministic fallback (no malformed output reaches UI)

AI decision logging enabled with model versions and decision_path (Section 11.7)

Attribution integrity:

Redirect events persisted for every click

≥ 98% postbacks matched where click_id present

No open redirects (partner allowlist enforced)

——————————————————————————————

# Before Engineering Kickoff — Final Validation Checklist

[ ] PRD v1.0 signed by Product, Eng, QA, DevOps, Security

[ ] MVP vs Phase 2 backlog mapped 1:1 to FR IDs (no orphan tickets)

[ ] Supplier integration plan confirmed (which 1–2 providers for MVP)

[ ] Tracking contract confirmed per partner (click_id + postback method)

[ ] Data retention + deletion policy approved by Legal

[ ] Observability dashboards and alert thresholds defined in monitoring stack

[ ] Load test plan includes worst‑case supplier timeout scenarios

[ ] UAT plan includes redirect validation + attribution reconciliation

——————————————————————————————

# Source Baseline (Internal)

SOW v1.0 (Feb 2026) — baseline scope and architecture targets

Feature Research and ROI Exploration — finalized MVP vs Phase 2 prioritization buckets

Aggregation/Orchestration blueprint — deadline model guidance

AI Capability Strategy & Detailed Feature Documentation v1.0 (Feb 2026) — Phase 2+ AI Workstream scope and guardrails